TEST PLAN

OpenEMR — Patient Registration Module

| Project / Application | OpenEMR 8.0.0 (Open-source Electronic Health Record System) |
| --- | --- |
| Module Under Test | Patient Registration (Demographics) |
| Domain | Healthcare |
| Test Environment URL | https://demo.openemr.io/openemr (Receptionist role) |
| Document Version | 1.1 |
| Prepared By | Anu Priya, Manual QA Engineer |
| Date | 20-Jun-2026 |
| Status | Draft — pending field-level requirement confirmation |

# Version History

| Version | Date | Author | Change Description |
| --- | --- | --- | --- |
| 1.0 | 20-Jun-2026 | Anu Priya | Initial draft created |
| 1.1 | 20-Jun-2026 | Anu Priya | Added Defect Management & Reporting Procedure, Cost/Effort Estimation, Assumptions & Dependencies, Glossary |

# Glossary / Abbreviations

| Term | Definition |
| --- | --- |
| EHR | Electronic Health Record |
| PHI | Protected Health Information |
| RTM | Requirement Traceability Matrix |
| STLC | Software Testing Life Cycle |
| BRD | Business Requirement Document |
| UAT | User Acceptance Testing |

# 1. Introduction

This Test Plan defines the scope, approach, resources, and schedule for testing the Patient Registration module of OpenEMR, an open-source Electronic Health Record (EHR) and Practice Management system. OpenEMR is used as a real-world stand-in application to demonstrate a complete, industry-standard manual testing engagement in the healthcare domain.

As no formal Business Requirement Document (BRD) is available for this open-source application, requirements for this module are being derived through structured exploration of the live application (requirement reverse-engineering), a common real-world scenario when testing legacy or third-party systems with incomplete documentation. This plan will be updated once the Requirement Document (with REQ IDs) is finalized.

# 2. Objectives

- Validate that a new patient can be registered with valid demographic data.

- Validate field-level input validation (mandatory fields, format checks, boundary values).

- Validate that duplicate/invalid patient data is correctly handled or flagged.

- Identify and log defects that could impact data integrity in a clinical record system (high-risk area given HIPAA/PHI sensitivity).

- Produce complete QA documentation: Requirement notes, Test Scenarios, Test Cases, RTM, Bug Reports, and Test Summary Report.

# 3. Scope

## 3.1 In Scope

- New Patient registration form (Demographics tab) — all visible fields

- Mandatory field validation (e.g., First Name, Last Name, DOB, Sex)

- Data format validation (DOB format, phone number format, SSN format if present, email format)

- Functional flow: Save, Cancel, and re-open/edit a saved patient record

- Negative testing: blank submission, invalid characters, boundary dates (e.g., future DOB)

- Basic UI checks: field alignment, mandatory indicators, error message clarity

## 3.2 Out of Scope

- Other OpenEMR modules: Billing, Prescriptions, Clinical Encounters, Reports

- Patient Portal (separate login system)

- Performance, load, and security/penetration testing

- API-level/automation testing (this is a manual testing engagement)

- Database-level verification (no direct DB access on public demo)

# 4. Test Approach / Strategy

A manual, black-box testing approach will be used, combining the following techniques:

- Functional Testing — verifying the module works as the discovered requirements specify

- Boundary Value Analysis — e.g., date of birth at edge values, max character length in name fields

- Equivalence Partitioning — grouping valid/invalid input sets for fields like Sex, Phone, Email

- Negative Testing — invalid/blank/malformed inputs

- Exploratory Testing — supplementary ad-hoc testing to uncover issues not covered by scripted cases

- UI/Usability Testing — basic checks on clarity, layout, and error messaging

Testing will proceed in two cycles: Cycle 1 (first execution pass, defects logged) and Cycle 2 (retesting fixed/clarified items + regression on related areas such as Patient Search).

# 5. Test Items / Features to be Tested

| Feature ID | Feature | Priority |
| --- | --- | --- |
| FT_01 | Add New Patient — mandatory field validation | High |
| FT_02 | Add New Patient — data format validation (DOB, phone, email) | High |
| FT_03 | Save patient record and confirm data persistence | High |
| FT_04 | Edit/Update an existing patient record | Medium |
| FT_05 | Cancel registration flow (no partial save) | Medium |
| FT_06 | Search for newly created patient | Medium |
| FT_07 | UI/UX checks on registration form | Low |

# 6. Test Environment

| Application URL | https://demo.openemr.io/openemr |
| --- | --- |
| Test Role / Login | receptionist / receptionist |
| Browser | Google Chrome (latest stable) |
| Operating System | Windows 11 |
| Test Data | Synthetic patient data only — no real PHI will be used |
| Data Reset Note | Public demo resets daily at 08:00 UTC — execution must be completed and evidence captured within a session |

# 7. Entry Criteria

- Requirement notes for Patient Registration are documented and reviewed

- Test environment (demo URL) is accessible and login credentials are working

- Test scenarios and test cases are written and reviewed

# 8. Exit Criteria

- 100% of planned test cases have been executed

- No open defects with severity Critical or High remain unresolved/unacknowledged

- At least 90% of executed test cases have a Pass status

- Test Summary Report is completed and reviewed

# 9. Suspension & Resumption Criteria

- Suspend testing if the demo environment is down or login fails for the receptionist role

- Suspend testing if a Critical defect blocks more than 50% of planned test cases from being executed

- Resume once the environment is restored or a workaround/clarification is provided

# 10. Defect Management & Reporting Procedure

Every defect identified during execution will be logged in the Bug Report Log using the following standardized procedure, mirroring how defects are tracked in tools like Jira or Azure DevOps:

## 10.1 Defect Logging Steps

- Reproduce the issue at least twice to confirm it is consistent before logging.

- Log the defect with: Bug ID, Title, Module, related Test Case ID, Steps to Reproduce, Expected Result, Actual Result, Environment, and a screenshot/screen-recording as evidence.

- Assign Severity and Priority (see 10.2) at the time of logging.

- Set initial Status to "New."

- Notify the responsible developer/team (in a real project) and move status to "Open" once acknowledged.

- Once a fix is available, move status to "Retest" and verify the fix; move to "Closed" if resolved, or "Reopened" if not.

## 10.2 Severity Definitions

| Severity | Definition |
| --- | --- |
| Critical | Application crash, data loss/corruption, or a complete block of a core workflow (e.g., patient record cannot be saved at all). |
| High | Major functionality broken or incorrect, no workaround available (e.g., mandatory field validation does not work, allowing bad data to save). |
| Medium | Functionality is impacted but a workaround exists, or the issue affects a non-critical path. |
| Low | Cosmetic, UI/UX, or minor inconsistency with no functional impact. |

## 10.3 Priority Definitions

| Priority | Definition |
| --- | --- |
| High | Must be fixed before the next release/test cycle; blocks sign-off. |
| Medium | Should be fixed soon; does not block the current cycle's sign-off. |
| Low | Can be deferred to a future release/backlog. |

## 10.4 Defect Lifecycle

New → Open (Acknowledged) → In Progress (Dev fixing) → Fixed → Retest (QA verifies) → Closed (if verified fixed) or Reopened (if not fixed, returns to Open).

Rejected status is used when the reported behavior is confirmed to be "as designed" or not reproducible, with justification noted by the reviewer.

# 11. Roles & Responsibilities

| Role | Responsibility | Owner |
| --- | --- | --- |
| Test Lead / Manual Tester | Requirement analysis, test design, execution, defect logging, reporting | Anu Priya |
| Reviewer | Self-review of test artifacts (solo project) / peer review if available | Anu Priya |
| Developer (simulated) | OpenEMR open-source community (not directly engaged for this project) | N/A |

# 12. Tools Used

- Microsoft Excel / Google Sheets — Test Case design, RTM, Bug Log, Summary Report

- Browser DevTools — inspecting field constraints, console errors

- Snipping Tool / ShareX — capturing bug evidence

- GitHub — hosting and presenting the complete QA portfolio

# 13. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Public demo data resets daily | Loss of created test data / re-execution needed | Complete each test cycle within a single session; capture evidence immediately |
| No access to source code or DB | Cannot verify backend validation directly | Rely on UI/black-box verification only; note as a testing limitation |
| No formal BRD available | Ambiguity in expected behavior | Document discovered behavior as the baseline requirement; flag assumptions clearly |
| Shared public demo (multi-user) | Other users' data may interfere with test data | Use clearly identifiable test data naming (e.g., "QATest_Patient1") |

# 14. Assumptions & Dependencies

## 14.1 Assumptions

- The public demo's "Receptionist" role permissions accurately reflect real-world front-desk registration access.

- Field behavior observed during exploration represents the intended/expected behavior, in the absence of a formal BRD.

- Browser and OS combination (Chrome on Windows 11) is representative of the primary target environment.

## 14.2 Dependencies

- Availability and uptime of the public OpenEMR demo environment (third-party hosted, outside our control).

- Daily data reset schedule (08:00 UTC) governing how test cycles must be planned.

- No dependency on internal development team, since this is an independent exploratory testing project on an open-source application.

# 15. Deliverables

- Requirement Notes (derived from application exploration)

- Test Plan (this document)

- Test Scenarios

- Test Cases

- Requirement Traceability Matrix (RTM)

- Bug/Defect Reports

- Test Summary Report

# 16. Schedule (Self-Paced Project)

| Phase | Activity | Target Duration |
| --- | --- | --- |
| Phase 1 | Requirement analysis / exploration | Day 1 |
| Phase 2 | Test Plan (this document) | Day 1 |
| Phase 3 | Test scenario & test case design + RTM | Day 2 |
| Phase 4 | Test execution — Cycle 1 | Day 3 |
| Phase 5 | Defect logging & reporting | Day 3 |
| Phase 6 | Retesting / regression — Cycle 2 | Day 4 |
| Phase 7 | Test Summary Report & sign-off | Day 4 |

# 17. Cost / Effort Estimation

For a real client engagement, effort and indicative cost for this scope of testing (one module, manual black-box testing, India-based freelance/contract QA rate) would be estimated as follows. Rates are illustrative and would be adjusted per actual contract/market rate at the time of engagement.

| Activity | Estimated Effort (hrs) | Rate (₹/hr) | Estimated Cost (₹) |
| --- | --- | --- | --- |
| Requirement analysis / exploration | 4 | 600 | 2,400 |
| Test Plan preparation | 3 | 600 | 1,800 |
| Test scenario & test case design + RTM | 6 | 600 | 3,600 |
| Test execution — Cycle 1 | 5 | 600 | 3,000 |
| Defect logging & reporting | 3 | 600 | 1,800 |
| Retesting / regression — Cycle 2 | 4 | 600 | 2,400 |
| Test Summary Report & sign-off | 2 | 600 | 1,200 |
| Total | 27 | — | 16,200 |

Note: This estimation is for illustrative/portfolio purposes to demonstrate cost-awareness as a QA skill. Actual client pricing depends on team rates, contract type (fixed-bid vs. time & material), and SLA terms.

# 18. Approval

| Prepared By | Anu Priya — Manual QA Engineer |
| --- | --- |
| Reviewed By | Self-reviewed (solo portfolio project) |
| Approval Date | 20-Jun-2026 |